## Slide 1: Mini Project Semester IV
Theory / Tutorial - 2

## Slide 2: Project Development
Program/ Product: Software code, End services or something tangible
People: Developer, Clients and End Users
Process: Hardware, product building, assembly, development of software
Project: People + Process + Product

## Slide 3: Project
“A project is a temporary endeavor undertaken to create a unique product or a service”
  Projects are often implemented as a means of achieving an organization’s strategic plan
  May involve a single person or thousands of people
  Duration may range from a few weeks to few years
  May involve a single unit in the organization or may cross organizational boundaries, as in a joint ventures and partnering

## Slide 4: Project

## Slide 5: Project
Phase A: Conception Phase:
Initiation:
Concept or idea ( very vague): Typically a problem faced by someone in completing something.
Generally described by a lay-man in English
Feasibility:
Technical Feasibility
Operational Feasibility
Economic Feasibility
Legal Feasibility
Schedule Feasibility
Proposal Preparation:
Solution developed by the same person who is having some difficulties
Ask solution from some experts
Investor/ Sponsor
Solution Providing Organization
Client/ End User

## Slide 6: Project
Phase B: Definition Phase:
Project Definition:
Prepare a reference document to be used by solution providing organization or by sponsor to understand WHAT kind of issues are faced
System Definition:
Details of what exactly the solution should provide
User and System Requirements:
Facilities to be provided in the system/ solution required

## Slide 7: Project
Phase C: Execution Phase:
Design Phase:
Concept or idea ( very vague): Typically a problem faced by someone in completing something.
Generally described by a lay-man in English
Production/ Build Stage:
Coding
Fabrication
Testing
Implementation Stage (Commissioning):
Training
Acceptance Test
Installation
Termination

## Slide 8: Project
Phase D: Operation Phase:
System maintenance and evaluation:
System Improvement
System Termination

## Slide 9: Project
Problem Definition:
Clearly mention requirements
  Requirement gathering mechanism:
    Surveys and questionnaire
    Interviews
    Market Analysis
    Competitors
Solution Design:
  Plan to provide successful product covering all requirements (SCOPE) in specified TIME, and in agreed upon COST
  Parallel implementation of various module

## Slide 10: Project
Problem Implementation:
Code
Implementation of Design
Testing:
  Acceptance testing
  Modules testing
  System testing
  Improvements